CARE ACCESS NAVIGATOR
12-Week IAM + GRC Healthcare Cybersecurity Capstone

Identity & Access Management • Governance, Risk & Compliance • ePHI Incident Monitoring

# 1. Executive Summary

Care Access Navigator is a simulated healthcare cybersecurity environment designed to demonstrate how a security analyst can combine Identity and Access Management (IAM) with Governance, Risk and Compliance (GRC) to protect electronic Protected Health Information (ePHI). The project models workforce identity lifecycle, role-based access, least privilege, access reviews, authentication controls, security monitoring, incident handling, risk assessment, evidence collection, policy mapping, and management reporting.

# 2. Project Objectives

| Objective | What the project demonstrates |
| --- | --- |
| Protect ePHI | Apply least privilege, RBAC, MFA concepts, logging, monitoring and access governance to a simulated healthcare environment. |
| Demonstrate IAM | Provisioning, deprovisioning, role assignment, access requests, approvals, periodic access reviews and privileged-access controls. |
| Demonstrate GRC | Asset/risk register, control mapping, policy evidence, compliance tracking, exceptions, remediation and management reporting. |
| Monitor incidents | Generate and investigate simulated authentication/access anomalies and document analyst response. |
| Build portfolio evidence | Produce architecture, workflows, test cases, screenshots/evidence, risk register, control matrix and a 5-minute demo. |
| Support analyst readiness | Show practical documentation, investigation, ticketing, access governance and risk communication skills. |

# 3. Project Scope

| In Scope | Out of Scope |
| --- | --- |
| User identity lifecycle: joiner, mover, leaver | Real patient data or production healthcare systems |
| RBAC and least privilege | Actual clinical decision-making |
| MFA/authentication concepts | Production deployment |
| Keycloak identity platform lab | Real-world PHI processing |
| Microsoft Entra ID concepts/lab integration where feasible | Penetration testing of third-party systems |
| SIEM/log monitoring and alert investigation | Replacing enterprise compliance/legal counsel |
| GRC risk/control/evidence tracking | Claiming formal HIPAA certification |
| Lucidchart architecture/workflow diagrams | Live access to an actual hospital environment |

# 4. Recommended Tools & Technology Stack

| Area | Tool / Technology | Purpose in Project |
| --- | --- | --- |
| IAM | Keycloak | Identity provider lab; users, groups, roles, authentication and access workflows. |
| Cloud IAM | Microsoft Entra ID | Demonstrate enterprise identity concepts, users/groups, authentication and governance. |
| SIEM | Microsoft Sentinel or equivalent SIEM | Centralize simulated security events, create detections and investigate incidents. |
| GRC / Tracking | Monday.com | 12-week project board, tasks, evidence, status and remediation tracking. |
| Architecture | Lucidchart | IAM/GRC architecture, access lifecycle, incident and data-flow diagrams. |
| Documentation | Microsoft Word / Excel | Policies, procedures, risk register, control matrix and evidence. |
| Data / Automation | Python | Optional log parsing, simple data generation and reporting automation. |
| Version Control | GitHub | Portfolio versioning for sanitized documentation/configuration artifacts. |
| Frameworks | NIST CSF / NIST SP 800-53 concepts | Organize security controls and risk discussion. |
| Healthcare Compliance | HIPAA Security Rule concepts | Map project controls to healthcare security/privacy expectations. |

# 5. High-Level Architecture

The lab represents a hospital environment in which workforce identities request access to applications containing simulated ePHI. Keycloak and/or Entra ID represent identity services. Security events are sent to a SIEM for detection and investigation. IAM evidence, risks, controls, exceptions and remediation are tracked in the GRC layer.

| Layer | Components | Primary Security Responsibility |
| --- | --- | --- |
| Users | Clinician, Nurse, Billing, HR, IT Support, Security Analyst, Vendor | Business need and appropriate access. |
| IAM | Keycloak, Entra ID, groups, roles, MFA concepts | Authentication, authorization and identity lifecycle. |
| Applications | Patient Portal, EHR Simulator, Billing App, HR App | Enforce role-based access to simulated information. |
| Monitoring | SIEM, authentication/access logs, alerts | Detect suspicious access and support investigations. |
| GRC | Risk register, control matrix, evidence, exceptions | Govern risk and demonstrate control effectiveness. |
| Reporting | GRC dashboard / management summary | Communicate risk, access-review status and remediation. |

# 6. 12-Week Master Plan

| Week | Theme | Primary Deliverable | Category |
| --- | --- | --- | --- |
| 1 | Planning & Healthcare Security Foundations | Define scenario, scope, stakeholders, requirements, assets and success criteria. | Planning |
| 2 | Foundation Infrastructure & IAM Lab | Set up Keycloak, Entra ID concepts, applications, users/groups and logging foundation. | Implementation |
| 3 | IAM Architecture & RBAC | Design roles, permissions, least privilege and access-request/approval workflow. | Design + Implementation |
| 4 | Identity Lifecycle | Implement/test joiner-mover-leaver, provisioning, deprovisioning and access reviews. | Implementation |
| 5 | Authentication & Privileged Access | MFA concepts, privileged roles, service accounts and access safeguards. | Implementation |
| 6 | SIEM & Security Monitoring | Collect/generate logs, build detections and define monitoring use cases. | Implementation |
| 7 | Incident Detection & Response | Investigate simulated ePHI access incidents and document response workflow. | Implementation |
| 8 | GRC Risk Assessment | Build asset/risk register, likelihood/impact model and treatment plans. | GRC |
| 9 | Controls & Compliance Mapping | Map IAM/monitoring controls to HIPAA concepts and NIST controls/framework functions. | GRC |
| 10 | Evidence, Exceptions & Remediation | Create evidence repository, control testing, exceptions and corrective actions. | GRC |
| 11 | GRC Dashboard & Reporting | Build management dashboard and integrate IAM + incident + risk metrics. | Reporting |
| 12 | Testing, Documentation & 5-Minute Demo | Execute test cases, finalize portfolio evidence and present the analyst story. | Validation + Presentation |

## Week 1: Planning & Healthcare Security Foundations

| Day | Focus | Detailed Task / Analyst Activity | Deliverable / Evidence |
| --- | --- | --- | --- |
| Mon | Project kickoff & scenario | Define simulated hospital, business problem, users, applications, ePHI boundaries and project success criteria. | Project charter; stakeholder list |
| Tue | Requirements & assets | Identify identities, applications, data types, privileged functions, access needs and security assumptions. | Requirements matrix; asset inventory |
| Wed | Risk & compliance foundation | Review HIPAA Security Rule concepts and NIST CSF; identify initial risks and control objectives. | Initial risk register; compliance notes |
| Thu | Architecture & backlog | Create initial Lucidchart architecture; create Monday.com board with 12 weeks, tasks, owners/status and evidence fields. | Architecture v1; project board |

## Week 2: Foundation Infrastructure & IAM Lab

| Day | Focus | Detailed Task / Analyst Activity | Deliverable / Evidence |
| --- | --- | --- | --- |
| Mon | Lab foundation | Set up project workspace, repositories, documentation folders and naming conventions. Define lab security boundaries. | Lab setup checklist |
| Tue | Keycloak setup | Deploy/configure Keycloak in the lab; create realm, initial groups and test users. | Keycloak realm; user/group evidence |
| Wed | Entra ID concepts | Create/document Entra ID tenant concepts or lab configuration available to the project; define groups and identity governance approach. | Entra ID design/evidence |
| Thu | Application & logging foundation | Create simulated applications/roles and establish authentication/access logging path for monitoring. | Application inventory; sample logs |

## Week 3: IAM Architecture & RBAC

| Day | Focus | Detailed Task / Analyst Activity | Deliverable / Evidence |
| --- | --- | --- | --- |
| Mon | RBAC design | Define business roles: Clinician, Nurse, Billing, HR, IT Support, Security Analyst, Vendor. Identify allowed resources. | RBAC matrix v1 |
| Tue | Least privilege | Compare job duties to permissions; remove unnecessary access; document separation-of-duties considerations. | Least-privilege matrix |
| Wed | Access request workflow | Design request → manager approval → security/IAM validation → provisioning → evidence workflow. | Lucidchart workflow |
| Thu | RBAC implementation/testing | Implement groups/roles in the lab and test allowed/denied access for representative users. | RBAC test cases + evidence |

## Week 4: Identity Lifecycle

| Day | Focus | Detailed Task / Analyst Activity | Deliverable / Evidence |
| --- | --- | --- | --- |
| Mon | Joiner process | Design new-hire intake and minimum required access based on role. | Joiner procedure |
| Tue | Mover process | Simulate a role change and remove old permissions before/while assigning new role-based access. | Mover test + evidence |
| Wed | Leaver process | Simulate termination; disable identity, revoke sessions/tokens where applicable, remove group memberships and document timing. | Leaver procedure + evidence |
| Thu | Access review | Run a sample quarterly access review; identify excessive/stale access and create remediation tickets. | Access review report |

## Week 5: Authentication & Privileged Access

| Day | Focus | Detailed Task / Analyst Activity | Deliverable / Evidence |
| --- | --- | --- | --- |
| Mon | Authentication controls | Document password/authentication policy, MFA expectations, session controls and account lockout concepts. | Authentication control sheet |
| Tue | Privileged access | Identify privileged roles, admin accounts and high-risk permissions; define approval and monitoring requirements. | Privileged access matrix |
| Wed | Service/vendor identities | Document service-account and vendor-access controls, ownership, expiration and review requirements. | Service/vendor identity register |
| Thu | Control testing | Test MFA/authentication and privileged-access scenarios; capture evidence and exceptions. | Test results; exceptions list |

## Week 6: SIEM & Security Monitoring

| Day | Focus | Detailed Task / Analyst Activity | Deliverable / Evidence |
| --- | --- | --- | --- |
| Mon | Monitoring use cases | Define SIEM use cases: repeated failed logins, impossible/abnormal access pattern, terminated-user activity, privilege change and excessive access. | SIEM use-case catalog |
| Tue | Log ingestion/generation | Connect available logs or generate safe simulated authentication/access events for the lab. | Sample event dataset |
| Wed | Detection rules | Create queries/rules for suspicious login, privilege change and disabled-user activity. | Detection rules/queries |
| Thu | Alert triage | Create alert severity model and analyst triage procedure; test detection with controlled events. | Triage guide; alert evidence |

## Week 7: Incident Detection & Response

| Day | Focus | Detailed Task / Analyst Activity | Deliverable / Evidence |
| --- | --- | --- | --- |
| Mon | Incident scenario | Simulate suspicious access to an ePHI-related application by a compromised or inappropriate account. | Incident ticket |
| Tue | Investigation | Review identity, authentication and application events; establish timeline, affected identity, systems and indicators. | Investigation timeline |
| Wed | Response | Contain simulated account, revoke access, validate role membership, preserve evidence and document communications. | Incident response record |
| Thu | Lessons learned | Identify root cause/control gap, update risk/control records and create corrective actions. | Post-incident report |

## Week 8: GRC Risk Assessment

| Day | Focus | Detailed Task / Analyst Activity | Deliverable / Evidence |
| --- | --- | --- | --- |
| Mon | Risk methodology | Define likelihood/impact scoring and risk acceptance/treatment criteria. | Risk scoring methodology |
| Tue | Risk identification | Document risks from IAM, excessive privilege, stale accounts, weak authentication, monitoring gaps and vendor access. | Risk register v1 |
| Wed | Risk analysis | Score inherent/residual risk and identify existing controls. | Risk heatmap/data |
| Thu | Risk treatment | Assign owners, due dates, treatment type and measurable remediation actions. | Risk treatment plan |

## Week 9: Controls & Compliance Mapping

| Day | Focus | Detailed Task / Analyst Activity | Deliverable / Evidence |
| --- | --- | --- | --- |
| Mon | Control inventory | Create IAM, monitoring, incident-response and access-review control catalog. | Control matrix |
| Tue | HIPAA mapping | Map relevant administrative, physical and technical safeguard concepts to project controls; avoid claiming certification. | HIPAA concept mapping |
| Wed | NIST mapping | Map controls to appropriate NIST CSF functions/categories and selected NIST SP 800-53 concepts. | NIST mapping matrix |
| Thu | Gap assessment | Evaluate implemented vs. planned controls and prioritize gaps based on risk. | Gap assessment report |

## Week 10: Evidence, Exceptions & Remediation

| Day | Focus | Detailed Task / Analyst Activity | Deliverable / Evidence |
| --- | --- | --- | --- |
| Mon | Evidence collection | Organize screenshots, configurations, logs, access reviews, test cases, tickets and diagrams by control. | Evidence index |
| Tue | Control testing | Perform sample control tests and record pass/fail, evidence, tester and date. | Control test sheet |
| Wed | Exceptions | Create exception records for failed/unimplemented controls with business justification and compensating controls where applicable. | Exception register |
| Thu | Remediation | Track corrective actions, owners, due dates and verification criteria in Monday.com. | Remediation tracker |

## Week 11: GRC Dashboard & Reporting

| Day | Focus | Detailed Task / Analyst Activity | Deliverable / Evidence |
| --- | --- | --- | --- |
| Mon | Dashboard design | Define executive and analyst metrics: access review completion, high-risk users, open risks, control gaps, incidents and remediation. | Dashboard wireframe |
| Tue | IAM metrics | Create IAM reporting: joiner/mover/leaver status, stale accounts, privileged users, access-review findings and failed access attempts. | IAM metrics dataset |
| Wed | GRC metrics | Create GRC reporting: risk by severity, overdue remediation, control status, exceptions and evidence completeness. | GRC metrics dataset |
| Thu | Integration & review | Combine IAM, incident and GRC metrics into a management dashboard/report and validate accuracy. | GRC dashboard v1 |

## Week 12: Testing, Documentation & 5-Minute Demo

| Day | Focus | Detailed Task / Analyst Activity | Deliverable / Evidence |
| --- | --- | --- | --- |
| Mon | End-to-end testing | Execute final test cases across identity lifecycle, RBAC, monitoring, incident response and GRC workflows. | Final test report |
| Tue | Documentation finalization | Finalize architecture, procedures, risk register, control matrix, evidence index and dashboard. | Portfolio document set |
| Wed | 5-minute demo | Build a concise story: user access request → IAM decision → suspicious event → SIEM alert → investigation → risk/control update → dashboard. | Demo script + screenshots |
| Thu | Presentation & retrospective | Present results, explain limitations, lessons learned, metrics and next steps; capture retrospective. | Final presentation; retrospective |

# 7. IAM Role & Access Matrix

| Role | Typical Access | Sensitive Access | Key Control |
| --- | --- | --- | --- |
| Clinician | Patient-care application; assigned patient records in simulation | Clinical/ePHI functions | RBAC + least privilege + periodic review |
| Nurse | Nursing workflow and assigned patient records | Limited clinical functions | RBAC + least privilege |
| Billing | Billing application | No clinical administration | Separation of duties |
| HR | HR application and workforce records | No clinical application access | RBAC + access review |
| IT Support | Support functions | No routine ePHI access unless explicitly approved | Just-in-time/approved access concept |
| Security Analyst | SIEM, audit evidence, investigation tooling | Security administration as approved | Privileged-access monitoring |
| Vendor | Only approved application/resource for defined period | No broad internal access | Expiration + owner + review |

# 8. Core IAM Workflows

| Workflow | Steps | Control / Evidence |
| --- | --- | --- |
| Joiner | HR request → manager approval → role assignment → IAM validation → provisioning → access verification | Request, approval, role mapping, provisioning log |
| Mover | Role change → compare old/new access → remove unnecessary old access → assign new role → verify | Before/after access evidence |
| Leaver | Termination signal → disable identity → revoke active access where supported → remove groups → confirm closure | Disabled account + closure ticket |
| Access Request | User request → business justification → manager approval → IAM/security validation → provision → log | Request and approval trail |
| Access Review | Generate access list → manager validates → identify excess/stale access → remediate → sign off | Review evidence and remediation |
| Privileged Access | Request → elevated approval → limited assignment → monitoring → expiration/review | Privileged access record |

# 9. Incident Monitoring Use Cases

| Use Case | Trigger | Analyst Investigation | Response |
| --- | --- | --- | --- |
| Repeated failed logins | Multiple failures within short period | Check identity, source, timing, successful login and other activity | Validate user; reset/contain simulated account as appropriate |
| Disabled-user activity | Login/access event from disabled account | Compare IAM status and event timestamp | Contain/revoke access; investigate control gap |
| Privilege escalation | Unexpected admin/privileged role assignment | Review who made change, approval and prior role | Remove unauthorized privilege; document incident |
| Excessive ePHI access | User accesses more records/resources than job need in simulation | Compare role, normal behavior and access scope | Restrict access; open risk/remediation item |
| Vendor access past expiry | Vendor account active after approved end date | Check owner, contract/access record and account state | Disable access; record exception/remediation |

# 10. GRC Risk Register Template

| Risk ID | Risk | Likelihood | Impact | Initial Risk | Control | Treatment | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R-001 | Excessive user privileges | Medium | High | High | RBAC + access review | Reduce | IAM | Open |
| R-002 | Stale/terminated accounts | Medium | High | High | JML + deprovisioning | Reduce | IAM/HR | Open |
| R-003 | Weak authentication | Medium | High | High | MFA/authentication controls | Reduce | IAM | Open |
| R-004 | Insufficient monitoring | Medium | High | High | SIEM use cases + logging | Reduce | Security | Open |
| R-005 | Vendor access beyond need | Medium | Medium | Medium | Expiration + owner review | Reduce | Vendor Mgmt | Open |
| R-006 | Incomplete compliance evidence | Medium | Medium | Medium | Evidence index + control testing | Reduce | GRC | Open |

# 11. GRC Control Matrix Template

| Control ID | Control Objective | IAM/GRC Area | Evidence | Test Method | Status |
| --- | --- | --- | --- | --- | --- |
| AC-01 | Users receive only role-required access | IAM/RBAC | Role matrix + screenshots | Sample user access review | Planned |
| AC-02 | Terminated users are promptly disabled | IAM/JML | Leaver ticket + account status | Trace sample termination | Planned |
| AC-03 | Privileged access is approved and monitored | IAM/PAM concept | Approval + privileged role evidence | Sample privileged account | Planned |
| AU-01 | Security events are logged | Monitoring | SIEM events | Generate/test event | Planned |
| AU-02 | Security alerts are investigated | Monitoring/IR | Alert + incident ticket | Trace incident | Planned |
| RA-01 | Security risks are identified and assessed | GRC | Risk register | Review scoring/evidence | Planned |
| CA-01 | Control gaps are tracked to remediation | GRC | Gap + remediation ticket | Trace closed/open item | Planned |
| AR-01 | Access is periodically reviewed | IAM/GRC | Access review sign-off | Sample quarterly review | Planned |

# 12. GRC Dashboard – Recommended Metrics

| Metric | Definition | Target / Interpretation |
| --- | --- | --- |
| Access Review Completion | Percentage of scheduled access reviews completed | Target: 100% by due date |
| Stale Accounts | Accounts with no current business need or activity | Trend should decrease; investigate high-risk cases |
| Privileged Accounts | Number of users with elevated roles | Review regularly; explain business need |
| Open High Risks | High/critical risks without verified remediation | Management attention required |
| Overdue Remediation | Corrective actions past due date | Trend downward |
| Control Pass Rate | Controls passing sample testing | Track improvement and failed controls |
| Open Exceptions | Approved/temporary control exceptions | Monitor expiry and compensating controls |
| Security Incidents | Confirmed/simulated incidents by severity | Track trends and response quality |
| Evidence Completeness | Controls with sufficient supporting evidence | Target: complete before assessment/reporting |

# 13. End-to-End Test Case Catalog

| TC ID | Scenario | Expected Result | Evidence |
| --- | --- | --- | --- |
| TC-01 | New clinician receives approved role | Only clinician-approved application access is granted | User/group/role screenshot |
| TC-02 | Billing user attempts clinical admin function | Access denied | Application/access log |
| TC-03 | Employee changes from Nurse to Billing | Old access removed; new billing access granted | Before/after role evidence |
| TC-04 | Employee termination simulated | Identity disabled and access revoked/removed | IAM status + ticket |
| TC-05 | Repeated failed authentication | SIEM detects/alerts based on configured threshold | Alert screenshot/log |
| TC-06 | Disabled user attempts login | Event is visible and investigated | SIEM + incident ticket |
| TC-07 | Unexpected privileged-role assignment | Change is detected/reviewed and unauthorized privilege removed | Audit event + remediation |
| TC-08 | Vendor account reaches expiry | Access is disabled or flagged for review | Account status + review record |
| TC-09 | Quarterly access review identifies excess access | Finding becomes remediation task | Access review + ticket |
| TC-10 | High-risk control gap identified | Risk is recorded, assigned and tracked | Risk register + dashboard |

# 14. 5-Minute Demo Storyboard

| Time | Demo Segment | What to Show | Key Message |
| --- | --- | --- | --- |
| 0:00–0:30 | Problem | Hospital scenario and ePHI risk | Healthcare access must be secure and governed. |
| 0:30–1:30 | IAM | User/role, RBAC and access lifecycle | Least privilege is enforced through identity governance. |
| 1:30–2:30 | Incident | Suspicious login/access → SIEM alert → investigation | The analyst detects and investigates abnormal activity. |
| 2:30–3:45 | GRC | Risk register + control mapping + evidence | IAM findings become measurable governance and risk actions. |
| 3:45–4:30 | Dashboard | IAM/GRC metrics | Security posture is communicated to management. |
| 4:30–5:00 | Outcome | Controls, risks, remediation and lessons learned | The project demonstrates an end-to-end analyst workflow. |

# 15. Final Portfolio Deliverables

| Deliverable | Contents |
| --- | --- |
| Project Charter | Problem, objectives, scope, assumptions, stakeholders and success criteria |
| Lucidchart Architecture | IAM, applications, SIEM, GRC and data/control flow |
| IAM RBAC Matrix | Roles, permissions, sensitive access and least-privilege decisions |
| JML Procedures | Joiner, mover and leaver procedures |
| Access Review | Sample review with findings and remediation |
| SIEM Use Cases | Detection scenarios, queries/rules, severity and triage |
| Incident Case | Timeline, investigation, containment, lessons learned |
| Risk Register | Risk statements, scoring, controls, treatment, owners and status |
| Control Matrix | Control objectives, evidence, testing and status |
| Compliance Mapping | HIPAA Security Rule concepts and NIST mappings |
| Evidence Index | Screenshots, logs, tickets, approvals and test results |
| GRC Dashboard | IAM, risk, control, incident and remediation metrics |
| Final Report | Executive summary, methodology, results, limitations and next steps |
| 5-Minute Demo | Short end-to-end analyst demonstration |

# 16. Suggested Monday.com Board Structure

| Column | Example Values / Purpose |
| --- | --- |
| Item / Task | Daily task from Weeks 1–12 |
| Week | 1 through 12 |
| Category | Planning / Design / Implementation / GRC / Validation / Reporting |
| Status | Not Started / In Progress / Blocked / Complete |
| Owner | IAM / Security Analyst / GRC / Project |
| Priority | High / Medium / Low |
| Deliverable | Document, diagram, configuration, test, report or dashboard |
| Evidence Link | Path to screenshot/log/ticket/document |
| Risk / Control ID | R-001 or AC-01 etc. |
| Due Date | Task deadline |
| Notes | Decision, issue, lesson learned |

# 17. Project Success Criteria

| Success Area | Completion Standard |
| --- | --- |
| IAM | At least one complete JML workflow, RBAC matrix, access request and access-review demonstration. |
| Monitoring | At least three useful detection use cases with controlled test events and analyst investigation evidence. |
| Incident Response | One end-to-end simulated access incident documented from detection through lessons learned. |
| GRC | Risk register, control matrix, evidence index, gap assessment, exceptions/remediation and dashboard completed. |
| Compliance | Controls mapped to relevant HIPAA Security Rule concepts and NIST framework/control concepts without claiming certification. |
| Portfolio | Architecture, screenshots/evidence, procedures, test cases and 5-minute demo are presentation-ready. |

# 18. Important Project Positioning for a Fresher Cybersecurity Resume

Position the project as a hands-on cybersecurity lab/capstone rather than claiming production healthcare experience. Emphasize IAM administration concepts, access governance, RBAC, least privilege, security monitoring, incident triage, risk assessment, control testing, evidence management and security reporting.

| Resume Skill Area | Evidence From Project |
| --- | --- |
| IAM | Keycloak/Entra ID concepts, RBAC, JML, access reviews, privileged access |
| GRC | Risk register, control matrix, gap assessment, evidence and remediation |
| SIEM | Detection use cases, log analysis, alert triage and incident investigation |
| Incident Response | Timeline, containment, evidence preservation and lessons learned |
| Compliance | HIPAA Security Rule concepts and NIST mapping |
| Documentation | Lucidchart diagrams, procedures, test cases and executive reporting |
| Security Analysis | Access anomaly analysis, risk scoring and control effectiveness testing |

# 19. Final Note

This is a simulated educational portfolio project. It should use synthetic identities, synthetic events and non-production data only. The objective is to demonstrate practical cybersecurity analysis and governance skills while clearly communicating what was designed, implemented, tested and learned.