## Slide 1
Care Access Navigator
for Healthline Regional Medical Center (HRMC)
Semester 5 | Week 1 Status Update
Overall Capstone: Week 9 of 12
Compliance 1 | Incident Response 1
IAM and GRC Analyst: Akhila Ch
October 12-15, 2026

## Slide 2
Day by Day: Monday and Tuesday
MON
Semester kickoff + JML start
DONE
Mapped Compliance 1 (Fundamentals, Program Dev., Auditing, Documentation, Legal & Ethical) and IR 1 (Setup, Detection, Containment, Evidence, IR Docs, Post-Incident) into the project; updated Monday.com; set 360 goals; started JML.
LEARNT
Compliance needs ownership, evidence and repeatable procedures.
CHALLENGE
Turning 11 rubric criteria into tasks without duplicates.
HOW SOLVED
Crosswalk: criterion, activity, evidence, Monday.com task.
NEXT Continue JML and Compliance Fundamentals documentation.
TUE
Compliance tasks + JML / privilege
DONE
Compliance Fundamentals tasks (frameworks, controls); Reading and trying to understand JML scenarios and privileged-access settings with evidence captured.
LEARNT
Access controls become compliance evidence when documented and tied to a requirement.
CHALLENGE
Hands-on IAM work plus enough documentation.
HOW SOLVED
Captured screenshots, checklists and notes while working.
NEXT Finish lifecycle scenarios; start evidence matrix (Compliance Auditing Basics).

## Slide 3
Day by Day: Wednesday and Thursday
WED
First Incident Response activity
DONE
Took part in the first IR 1 activity; reviewed the IR flow; listed capstone scenarios for Incident Detection & Analysis (suspicious/failed logins, privilege escalation).
LEARNT
IR is structured: timeline, evidence integrity, containment, recovery.
CHALLENGE
New IR tools while keeping capstone scope realistic.
HOW SOLVED
Kept lab learning separate; link it via simulated identity events.
NEXT Design the first identity incident response (Incident Response & Containment).
THU
What I learnt this week
COMPLIANCE 1
Compliance needs owners, evidence and repeatable steps; controls count only when tied to HIPAA or NIST.
INCIDENT RESPONSE 1
IR follows a set flow: detect, analyze, contain, preserve evidence, recover, with a clear timeline.
IAM (JML + PRIVILEGED ACCESS)
Every joiner, mover, leaver or privilege change needs approval and proof.
CAPSTONE
A rubric crosswalk (criterion, activity, evidence, task) prevents duplicate work.
NEXT Turn these into JML evidence and the first identity IR playbook.

## Slide 4
What Next?
Compliance 1
Compliance Fundamentals: requirements analysis using HIPAA + NIST
Program Development: governance model, roles and timeline
Auditing Basics: audit plan and evidence for three controls
Incident Response 1
IR Environment Setup: Wazuh, Wireshark and Volatility labs
Detection & Containment: practice detection, containment and recovery
IR Documentation & Reporting: playbook for a simulated access event
Care Access Navigator
Complete JML flow and privileged-access testing
Continue access reviews
Keep evidence and Monday.com deliverables organized
Next update target: JML flow + privileged-access test + first Auditing Basics and IR Environment Setup evidence

## Slide 5
Thank You
Thank you to my peers, educators, and the DAE team for the continued guidance and support.
Next: turn coursework into documented, testable capstone evidence.